TASK MANAGEMENT API - BUILD TRACKER

SETUP (Do This First)

- Create GitHub repo: task-management-api

- Add .gitignore

- Go to start.spring.io and generate project:

  - Maven, Java 17, Spring Boot 3.x

  - Dependencies: Spring Web, Spring Data JPA, MySQL Driver, H2 Database, Validation

- Download and extract project

- Open in VSCode

- Install VSCode extensions (Extension Pack for Java, Spring Boot Extension Pack)

- Verify it runs: mvn spring-boot:run

- Commit: "Initial Spring Boot setup"

SATURDAY - CODING (5-6 hours)

Phase 1: Database Layer (db layer setup using h2 database)

- Create Task entity (model/Task.java)

  - Fields: id, title, description, status, createdAt, updatedAt

- Create TaskStatus enum (TODO, IN_PROGRESS, DONE)

- Create TaskRepository interface

- Configure H2 database in application.properties

- Test: Run app, check H2 console works

- Commit: "Add Task entity and repository"

Phase 2: Service Layer (take advantage of the task repository in implementing service layer)

- Create TaskService class

  - Contains your business logic

  - Sits between Controller and Repository

  - Implements the CRUD operations

  - Adds validation and business rules

- Implement createTask() method

- Implement getAllTasks() method

- Implement getTaskById() method

- Implement updateTask() method

- Implement deleteTask() method

- Add business logic: updateTaskStatus() with validation

- Commit: "Add TaskService with CRUD operations"

Phase 3: Controller Layer (REST API)

- Create TaskController class

- POST /api/tasks - Create task endpoint

- GET /api/tasks - Get all tasks endpoint

- GET /api/tasks/{id} - Get single task endpoint

- PUT /api/tasks/{id} - Update task endpoint

- DELETE /api/tasks/{id} - Delete task endpoint

- PATCH /api/tasks/{id}/status - Update status endpoint

- Commit: "Add REST API endpoints"

Phase 4: Error Handling & Validation

- Create custom exceptions (ResourceNotFoundException, etc.)

- Create GlobalExceptionHandler

- Add @Valid annotations to endpoints

- Add validation to Task entity (@NotBlank, etc.)

- Test error cases with Postman

- Commit: "Add error handling and validation"

Phase 5: Local Testing

- Test all endpoints with Postman

- Verify CRUD operations work

- Test validation errors

- Test status transitions

- Commit: "Working local API"

SATURDAY GOAL: ✅ Working API on localhost:8080

SUNDAY - DEVOPS (5-6 hours)

Phase 6: Containerization

- Create Dockerfile (multi-stage build)

- Create docker-compose.yml (app + MySQL)

- Update application.properties for MySQL

- Test: docker-compose up

- Verify API works in Docker

- Push Docker image to Docker Hub

- Commit: "Add Docker support"

Phase 7: AWS Deployment

- Create RDS MySQL instance

- Set up EC2 instance or ECS cluster

- Configure security groups

- Deploy application

- Configure environment variables

- Set up Application Load Balancer (if using multiple instances)

- Test: API works on AWS

- Commit: "Deploy to AWS"

Phase 8: CI/CD Pipeline

- Create .github/workflows/deploy.yml

- Configure GitHub Actions

- Add build step (Maven)

- Add Docker build step

- Add deploy step

- Test: Push to main triggers deployment

- Commit: "Add CI/CD pipeline"

Phase 9: Monitoring & Polish

- Set up CloudWatch logs

- Add health check endpoint (/actuator/health)

- Configure CloudWatch alarms

- Test production deployment end-to-end

- Commit: "Add monitoring"

SUNDAY GOAL: ✅ Production deployment on AWS

DOCUMENTATION (Sunday Evening - 1 hour)

- Write README.md:

  - Project description

  - Features

  - Tech stack

  - API endpoints

  - Setup instructions

  - Deployment guide

- Add architecture diagram (draw.io or Excalidraw)

- Add screenshots of API in Postman

- Add API documentation section

- Commit: "Add documentation"

FINAL CHECKLIST

- All code pushed to GitHub

- README is complete

- API is live and accessible

- CI/CD pipeline works

- Update your resume with this project

- Prepare to explain it in interviews